## Slide 1: Jira

## Slide 2
What is jira?
Jira is a project management tool or bug tracking tool.
Used to plan,track and manage all software Devlopement projects.

## Slide 3
Why Jira?
Jira supports any agile methodology.
It track backlogs,roadmaps,and reports .

## Slide 4
What we do using jira.
We can create project.
We can create epic .
We can create User story.
We can add issue.
We can create task.

## Slide 5
What is project.
Collection of task like
Epic
US
Bug
Task and sub task
It is a singl place to manage your work
Every project has a work flow like

## Slide 6
Every project has a work flow like
Project
Epic
US
Bug

## Slide 7
Epic:
It is a large body of work that can be broken down in to a number of smaller stories.
Epics are delivered over a set of sprints.
Epic consist of multiple US.

## Slide 8
Epic work flow:
NEW
HLR Review
Approved
In progress On hold
Pending release

## Slide 9
USER STORY:
User story is a requirement which define what is required by the user as functionality.
During release planning a ough estimate is given to a user story i.e story point

## Slide 10
US life cycle:
NEW
Approved
In progress On hold
Block
Ready for testing
Testing in progress
Ready for product Review
Pending Release
Released

## Slide 11
BUG/ISSUE
BUG is an error or fault in acomputer program that cause unexpected result.
Bug Life cycle in Jira:
NEW ===============tester
Accepted ========valid =prioriti product owner =devloer assine
In progress On hold ===============fix=========
Ready for testing ===========================tester===========retest==
Verified ======================
closed

## Slide 12
How to create Bug:
Required fields while creating bug:
.Issue Discription
.summery.

## Slide 13
Bug severity Defination:
Testers are responsible for provoding severity when opening /adding bug.
1]Critical
2]High
3]medium
4]Low

## Slide 14
Bug priority:
When accepting bug the bug priority must be specfied.
1]Blocker
2]critical
3]High
4]Medium
5]Low

## Slide 15
Resolution Field:
While closing any issue tester need to provide Reason for closing by using the Resolution field.
1.Known issue.
2.Resolved.
3.Deferred.
4.Duplicate.
5.AS designed.
6.Can not reproduce
7.obsolete.
8.Re-test
9.Test case update.
10.Need clarification.
11.Edge case
12.User story Created.

## Slide 16
Summary: user is not able to login in application after click on login button
Test step:
1.Launch the browser
2.Clear cache.
3.Appplciacation ulr
4.Enet valid user name and pass.
5.Click on login button
Actual result: After clik on login button user does not able to login in application.
Expected result: After click on login button user should login in to application
Attach ss :